Sprint Concept (for your project)

A Sprint is a fixed period where the team completes selected tasks.

An Epic is a large task that is divided into smaller tasks.

A Story is a small task that is part of an Epic.

A Story Point represents the effort required:

1 → Very easy
2 → Normal
3 → Moderate
5 → Difficult

Sprint 1

🔹 Data & Model Setup (Epic 1)

• Collect dog breed dataset (USN1) → 2
• Load dataset into system (USN2) → 1

🔹 Data Preparation (Epic 2)

• Clean dataset & remove errors (USN3) → 3
• Resize & normalize images (USN4) → 3
• Data augmentation & labeling (USN5) → 3

Total Story Points in Sprint 1

= 2 + 1 + 3 + 3 + 3
= 12

Sprint 2

🔹 Model Development (Epic 3)

• Apply transfer learning model (USN6) → 3
• Train model with dataset (USN7) → 5
• Test model accuracy (USN8) → 3

🔹 Web Application Development (Epic 4)

• Develop image upload interface (USN9) → 2
• Display prediction results (USN10) → 2

🔹 Dashboard & Output (Epic 5)

• Show breed details & confidence (USN11) → 5

Total Story Points in Sprint 2

= 3 + 5 + 3 + 2 + 2 + 5
= 20

✅ Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total = 32

✅ Velocity Calculation

Velocity = Total Story Points Completed ÷ Number of Sprints

= 32 ÷ 2
= 16 Story Points per Sprint

Your team’s velocity is 16 Story Points per Sprint