Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS89849 |
| Project Name | dog breed identification using transfer learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register using email & password | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | User receives confirmation email | 1 | High | Team |
| Sprint-1 | Registration | USN-4 | User can register using Gmail | 2 | Medium | Team |
| Sprint-1 | Login | USN-5 | User can log in using email & password | 1 | High | Team |
| Sprint-1 | Prediction | USN-6 | Upload dog image for prediction | 3 | High | Team |
| Sprint-1 | Prediction | USN-7 | Display breed prediction result | 3 | High | Team |
| Sprint-2 | Dashboard | USN-8 | View prediction history | 3 | Medium | Team |
| Sprint-2 | Prediction | USN-9 | Show breed details & info | 3 | Medium | Team |
| Sprint-2 | Registration | USN-3 | Register using social login | 2 | Low | Team |
| Sprint-3 | Feedback | USN-10 | User can submit feedback | 2 | Medium | Team |
| Sprint-3 | Admin | USN-11 | Admin manages users | 3 | High | Team |
| Sprint-3 | Admin | USN-12 | Monitor system performance | 3 | Medium | Team |
| Sprint-4 | Enhancement | USN-13 | Improve accuracy & model update | 4 | Medium | Team |
| Sprint-4 | Enhancement | USN-14 | UI improvements | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End (Planned) | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | Day 1 | Day 6 | 20 | Day 6 |
| Sprint-2 | 20 | 6 Days | Day 7 | Day 12 | 18 | Day 12 |
| Sprint-3 | 20 | 6 Days | Day 13 | Day 18 | 17 | Day 18 |
| Sprint-4 | 20 | 6 Days | Day 19 | Day 24 | 20 | Day 24 |

Velocity Calculation

If sprint duration = 10 days
Team velocity = 20 story points per sprint

Average Velocity (AV)

AV = Story Points / Sprint Duration

AV = 20 / 10
 Average Velocity = 2 story points per day

This means the team completes 2 story points per day.

Burndown Chart:

A burndown chart shows the remaining work versus time in a sprint. At the beginning of the sprint, the total story points are at the highest level. As tasks are completed daily, the remaining work decreases until it reaches zero at sprint completion. This helps track progress, identify delays, and ensure timely delivery of the project.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts